Outline

1. Abstract – GVCS in 2 years & $2.4M with parallel development
2. Introduction
  1. What is the GVCS?
  2. Salient Features of the GVCS – OSE Specifications
    1. Lifetime design
    2. Modularity
    3. Low Cost
    4. Replicability
    5. Open Business Model
  3. 51 GVCS Technologies
    1. Technology Overview
    2. Problem Statement, Motivation, Applications
    3. Development Status and Needs
    4. Development Budget
  4. Cost and Comparison to Existing Options
3. GVCS Technologies
  1. List
  2. Development Needs
4. Context and Applications – connection to Solving Pressing World Issues and Connection to Existing Movements
  1. GVCS is a Flexible Tool Set for Creating Advanced Civilization
    1. Global Village: Towards Healthy Communities
    2. Substitution towards Ecoindustry, Relocalization, Permaculture, Permafacture
  2. Economic Development
    1. The Vision of Decentralized Production; Schumacher, Gandhi, Fuller, Piore; Schor, FabLabs, Homebrew Industrial Revolution
    2. Transition Towns, One World Villages, Village Towns, and Retrofitting into Existing Infrastructures
    3. Leapfrogging in the 3rd World and Regeneration of the 4th World
  3. National Security
  4. Cultural Shift
    1. Towards Integrated Humans: K-PhD Experiential Education with Augmented Learning
    2. Experiential Education: DIY Scouts
    3. Shifting Culture: DIY in 3D and Remaking the World
5. Product Ecologies – descriptions and diagrams of packages; General Problem Statements (with significant data)
  1. Introduction
  2. General: LifeTrac (Agriculture, Housing, Utility), RepLab I and II, Solar Turbine, Fuel and Power
  3. Food – General Problem Statement
  4. Electricity – same topics as Food
  5. Housing -
  6. Transportation
  7. Fuel and Power Cube
  8. Power Electronics
  9. Fabrication – RepLab up to Hot Metal Processing
  10. Materials – Aluminum from Clay
6. Replicability
  1. Base-Line Cost of Infrastructures and Comparison to Existing Options
  2. Production vs. Consumption: Augmenting Capacity of DIY Production
  3. Lowering Replication Cost – OS, and digital fabrication
  4. Self-Replicability of plants and machines
  5. Immersion Education
7. Development Strategy
  1. Overview of Parallel Development Strategy
  2. Publicity and Outreach Presentations
    1. Simple GVCS site (presently being designed)
    2. 5 Minute Talk/Ignite Talk
    3. 18 Minute Talk/Exploratorium
  3. Funding
    1. Viral Kickstarter/True Fans campaign for Funding
    2. Nonprofit Sector
    3. Production Earnings
  4. Collaboration Platform – Bettermeans with Wiki
  5. Team
    1. Team Development – Outreach Presentations, Schedule and Outreach Team Development
    2. Core Roles Filled – Media Advisor, Resource Developer, CFO, Technical Director
    3. Subject Matter Experts and Reviewers
    4. Prototypers and Fabricators
8. Technical Development
  1. Development Process and 3 Prototype Cycles
    1. Proposals
    2. Design and CAD Work
    3. Prototyping
    4. Testing and Review
  2. LifeTrac Package (strategy and problem statement)
    1. LifeTrac
    2. MicroTrac
    3. Bulldozer
    4. Power Cube
  3. RepLab: Flexible and Digital Fabrication
    1. Multimachine: CNC Mill, Drill, Lathe, Surface Grinder, Cold Cut Saw, Abrasive Saw, Metal Bandsaw; includes indexing head, vertical and horizontal position
    2. Ironworker Machine
      1. Hole Puncher
      2. Metal Shear
    3. RepTab:
      1. CNC Torch Table
      2. CNC Router Table
    4. RepRap: 3D Printer
    5. 3D Scanner
    6. CNC Circuit Mill (10 total)
    7. Robotic Arm: welding and moldless casting
    8. Laser Cutter and Power supply
    9. MIG Welder and Power Supply
    10. Plasma Cutter and Power Supply
    11. Induction Furnace
      1. Alloying
      2. Surface treatments
    12. Hot rolling – flats, angle, tubing
    13. Moldless Casting
    14. Wire Extrusion
    15. Forging (simplest is an anvil) (19 total)
  4. Modern Steam Engine - 1 kW Off-Grid Generator
    1. Gasifier burner – pellets or other
    2. Steam generator
    3. Steam Engine Power Cubes
  5. Solar Turbine – Solar Thermal Electrical Power
    1. Reflectors
    2. Tracking
    3. Receiver
    4. Steam Engine
  6. 50 kW Wind Turbine
  7. Extraction of Aluminum from Clay (25 total)
  8. Agriculture and Utility Implements
    1. Pelletizer
    2. Universal Seeder
    3. Tiller
    4. Spader
    5. Microcombine
    6. Universal Auger (String Trimmer, honey extractor, posthole digger, tree planting auger, slurry mixer, washing machine)
    7. Materials-moving Auger
    8. Hay cutter
    9. Baler
    10. Hay Rake
    11. Loader
    12. Backhoe
    13. Chipper/Hammermill/Stump Grinder
    14. Trencher (39 total)
  9. Open Source Car
  10. Built Environment
    1. CEB
    2. Dimensional Sawmill
    3. Cement Mixer
    4. Well-drilling Rig
  11. Agriculture
    1. Nursery
    2. Bakery
    3. Dairy
  12. Other Technology
    1. Inverter
    2. Electrical Motor/Generator
    3. Hydraulic Motors and Cylinders (50 total
9. Investment Opportunities
  1. How you can help
    1. Documentation – CAD, Fabrication Drawings; Techical Writing
  2. Lifetime and Ethical Investors - $40k Tuition – in lieu of Disintegrated Education
    1. Towards a Million Points of Light: Reservation of a spot in a future community, with a production contract; Groups of 10
    2. Includes Augmented Immersion Education
    3. Lifetime Investment Contract
  3. Core Team and Other Developers
  4. Coworking
  5. Nonprofit Sector Donations
  6. True Fans

Abstract: This is a proposal for deploying the GVCS by year-end 2012 and within a $2.4M budget. This document explains the nature of the GVCS, its relevance to the progress of humanity, and makes a case for funding its development. The audience for this proposal includes collaborators, funders, and developers who are interested in open-sourcing a set of critical, distributed production and infrastructure technologies for global economic resilience.

2.1 What is the GVCS?

The GVCS is a construction set for creating civilization with modern day comforts. The GVCS includes machines, equipment, tools, components, and other infrastructures for creating a complete economy: food, fuel, energy, building materials, transportation, materials, fabrication. Since most of the GVCS is a machine of some kind, we generally refer to the GVCS as a set of machines, even though the GVCS includes items such as Bakery, Dairy, and Agricultural Nursery.

2.2 GVCS Components: 51 GVCS Technologies

This section outlines the 51 components of the GVCS; related problem statement; project status and development needs; development budget requirements The comprehensive list is this (Table: item, sector (ag, fab, etc, specific products and services provided, ease of development?)

LifeTrac; MicroTrac; Bulldozer; Power Cube; Multimachine: CNC Mill, Drill, Lathe, Surface Grinder, Cold Cut Saw, Abrasive Saw, Metal Bandsaw; Ironworker Machine; RepTab (CNC Torch Table; CNC Router Table); RepRap; 3D Scanner; CNC Circuit Mill; Robotic Arm; Laser Cutter; MIG Welder; Plasma Cutter; Induction Furnace; Metal Hot Rolling; Moldless Casting; Wire Extrusion; Forging; Modern Steam Engine; Gasifier Burner; Steam Generator; Solar Turbine; 50 kW Wind Turbine; Extraction of Aluminum from Clay; Pelletizer; Universal Seeder; Tiller; Spader; Microcombine; Universal Auger (String Trimmer, honey extractor, posthole digger, tree planting auger, slurry mixer, washing machine); Materials-moving Auger; Hay Cutter; Baler; Hay Rake; Loader; Backhoe; Chipper/Hammermill/Stump Grinder Trencher; Open Source Car; CEB Press; Dimensional Sawmill; Cement Mixer; Well-drilling Rig; Nursery; Bakery; Dairy; Inverter; Electrical Motor/Generator; Hydraulic Motors and Cylinders (50 total)

0-CEB Press

Definition: The Liberator is the world's first, high performance (16 brick per minute), open source, Compressed Earth Brick (CEB) press. It is used to compress clayey soil (20-30% clay by volume) from local or on-site soils into structural masonry (700-1000 PSI) building blocks. The Liberator is a hydraulic press which presses from the bottom to produce 6”x12”x(2-6)” block, and it is fully automatic. It requires only a single tractor operator to produce block – using a front-loader to feed soil into the 6 foot wide hopper. The Liberator is designed-for-disassembly, in that most of the structure is fastened together with bolts. This constitutes lifetime design via easy serviceability, and this allows for crating the machine into a compact package (6'x3'x3') for shipping.

Problem Statement: Housing is the most significant cost in one's life in the Western world. Earth is the most abundant resource that is suitable for the construction of homes. Earth has excellent thermal mass properties, and is extremely durable. Over ½ of the world's entire population lives in some form of earth construction (ref). Many techniques for building with earth[1] exist, including cob, adobe, earthbags, earth tubes, and rammed earth. However, all of these techniques are extremely labor intensive – or in the case of rammed earth, both labor and capital-intensive due to the necessity of using forms.
[1] Gernot Minke reference – Building with Earth

Solution: A CEB press is a solution to rapid production of brick for both natural and industrial-scale construction. Access to CEB machines, along with effective soil-handling infrastructure, allows for rapid, low-cost, high-quality construction from on-site earth. Stabilization with cement may be used for additional weather resistance. Timbrel and other vault techniques may be used to produce roofs out of earth as well. (MIT ref) This has the potential for significant reduction of one's largest, single cost of living, and allows for build-out of communities at minimal material cost. CEB also lends itself to the construction of floors, paved areas, retaining walls, storage structures, or any other structures where a uniform, structural building block is desired.

Other Resources: Wikipedia, Analysis of Interlocking block construction; Powell and Sons; The Green Machine;

Project Status and Development Needs: Full Product Release reached in June, 2010. This is the first Full Product Release from Open Source Ecology. 2D CAD drawings are available in dxf format (ref), but need organizing. 3D CAD, complete fabrication blueprints, and fabrication documentation video need to be produced. Architecture drawings for archetypal CEB houses and other structures, as well as building technique[2] best practice documentation, are required to assist others in building with CEB. Documentation of CEB construction workflow and ergonomics is also required, as is full documentation of open business models for: (1), CEB machine fabrication; (2) brick production operations; (3) CEB construction enterprises.
[2] We have demonstrated the feasibility of modular CEB construction – see bitly.

Budget: The budget involved in developing The Liberator was approximately $40k, of which $10k went directly to materials, rest covered buildup of the entire facility infrastructure starting from settling raw land.

1-LifeTrac

Definition: LifeTrac is a versatile, 4-wheel drive, full-sized, hydraulically-driven, skid-steering tractor of 18-200 hp with optional steel tracks. LifeTrac is intended to be a minimalist but high-performance, lifetime design, design-for-disassembly workhorse and power unit of any land stewardship operation. It features featuring easy serviceability by the user. Its modular nature allows for quick attachment of implements; interchangeability/stackability of multiple power units (Power Cubes) for adopting power level to the task at hand; quick attachment of all hydraulic components via quick-coupling hoses; including quick interchangeability of hydraulic motors for use in other applications. It can be fitted with up to two sets of loader arms. LifeTrac is intended to be used with modern steam engine Power Cube module for fuel flexibility, such that locally-harvested, pelletized biomass crop, such as hay, may be used for fuel.

Problem Statement – Industrial tractors are being designed increasingly for planned obsolescence with 10 year lifespans, and the user typically cannot service their own tractor due to complexity of design. Power transmission and engine systems are the dominant failure modes of tractors. Fuel costs are a significant expense of operating a tractor. Capital costs of purchasing tractors typically place their users in debt.

Solution – LifeTrac is designed to be the peoples' tractor. The user is able to service, modify, and produce fuel for the tractor. Gear transmission is replaced with a hydraulic drive train, where quick-connect, flexible hoses are the means of transferring power. Lifetime design (bolt-together construction, modularity) with general purpose parts allows the tractor to be passed down from generation to generation, before its life-cycle is completed as feedstock for the induction furnace. The absolute simplest design facilitates creation of small-scale enterprise for manufacturing these tractors in as little as 3 days of time using a RepLab[3] facility. This allows communities to be entirely self-sufficient in their mechanical power infrastructures, while reducing lifetime costs of tractors by a factor of at least 10.

Other Resources – Tractor on Wikipedia; skid loader Wikipedia; CADTrac; DIY tractors in post-war Poland

Development Status and Needs – We have completed Prototype I and Prototype II, and have secured an order to fund the building of Prototype III. Prototype I (ref) was an articulated version of the tractor without roll cage, and Prototype II (ref) was an enclosed version with tracks and skid steerin. Prototype II has demonstrated quick-attachment and stackability of power units (ref), as well as interchangeability of wheel motors and control valves via quick-couplers for repurposing in other applications. A complete 3D model of LifeTrac with correct scaling is available (ref). 3D CAD and fabrication drawings are needed. The next steps are fabrication of Prototype III (ref to be blogged), as well as development of toolpath files for producing LifeTrac with CNC torch table assist. Moreover, minor redesign of LifeTrac lends itself to adaptation as a tracked bulldozer – via addition of chain gear reduction to the direct-coupled wheel drive. The next step is CAD drawings addressing outstanding design issues.

2-MicroTrac

Definition - The MicroTrac is a small-scale version of LifeTrac. It is a solution for small-scale agriculture (acre scale), or where land features require a smaller tool than a full-size tractor. The front mount allows for quick attachment of implements, and like LifeTrac, it uses a dismountable power unit, the Power Cube.

Problem Statement - A small-scale version of LifeTrac is desirable. A lifetime-design, modular, locally-fueled, locally-produced version of such a device is not currentle available.

Solution: To address this, we are scaling down the full-sized LifeTrac to address this need. We are using most of the same components as LifeTrac, except we are shrinking the strucural members – to retain part interchangeability between MicroTrac and LifeTrac.

Development Status and Needs – We have produced Prototype I (ref), which was a walk-behind version of a micro-tractor. Weight distribution and balance issues indicate that the development path should migrate to a design similar to LifeTrac, except at ~¼ the size. The next step is CAD drawings for the new design.

3-Bulldozer
4-Power Cube
5-Multimachine
6-Ironworker Machine
7-RepTab
8-RepRap
9-3D Scanner
10-Circuit Mill
11-Robotic Arm
12-Laser Cutter
13-Mig Welder
14-Plasma Cutter
15-Induction Furnace
16-Hot Metal Rolling
17-Moldless Casting
18-Wire Extrusion
19-Forging
20-Modern Steam Engine
21-Gasifier burner
22-Steam generator
23-Solar Turbine
24-50 kW Wind Turbine
25-Extraction of Aluminum from Clay
26-Pelletizer
27-Universal Seeder
28-Tiller
29-Spader
30-Microcombine
31-Universal Auger (String Trimmer, honey extractor, posthole digger, tree planting auger, slurry mixer, washing machine)
32-Materials-moving Auger
33-Hay cutter
34-Baler
35-Hay Rake
36-Loader
37-Backhoe
38-Chipper/Hammermill/Stump Grinder
39-Trencher
40-Open Source Car
41-CEB Press
42-Dimensional Sawmill
43-Cement Mixer
44-Well-drilling Rig
45-Permacultural Nursery
46-Bakery
47-Dairy
48-Inverter
49-Electrical Motor/Generator
50-Hydraulic Motors and Cylinders

2.3 – Salient features:

- Open Source
- Minimal but sufficient set
- Equipment costs are ~8 times lower
- Capable of producing modern day comforts
- Allows one to eliminate a need to 'work' if one uses tools to provide needs
- Can be used to create modern civilization from scrap steel
- Can be used to extract aluminum from clay – advanced civilization
- Reduces the cost of living to zero
- Relies on local resources

2.4 Cost and Comparison to Existing Options

4.0 Product Ecologies

The GVCS consists of 51components. These components function as modules that can be used together in various combinations – such that a minimal number of tools can provide the largest possible array of functions. This is akin to Lego blocks – where a relatively small number of blocks can be used to create a wide array of objects. In this section, we will summarize how each component contributes to creating some of the main infrastructures of civilization. These include agriculture, housing, energy, fuel, personal transportation, fabrication, and others.
Product Ecologies – descriptions and diagrams of packages; General Problem Statements (with significant data)
  1. Introduction
  2. General: LifeTrac (Agriculture, Housing, Utility), RepLab I and II, Solar Turbine, Fuel and Power
  3. Food – General Problem Statement
  4. Electricity – same topics as Food
  5. Housing -
  6. Transportation
  7. Fuel and Power Cube
  8. Universal Power Supply
  9. Fabrication – RepLab up to Hot Metal Processing
  10. Materials – Aluminum Extraction from Clay

Appendix A. Core Team
Appendix B. GVCS Products and Services – Sample List of Products
Appendix C. GVCS Enterprise Opportunities
Appendix B. Development Team – Subject Matter Experts
Appendix C. Fabricators and Prototypers
Appendix D. Community Design – Enterprises
Appendix E. Reinventing Education – K-Ph.D. Experiential Education Program with AR
Appendix F. FAQ