SCOPE OF WORK SAMPLE

PHASE 1: STRATEGY
Project Initiation
Client provides following information: background materials, such as branding style guide, site analytics, print collateral; best practice and inspirational sites; completed questionnaire; content inventory; project team list, with project roles
- Review background materials, existing website, and client-provided audit of competitor, best practice, inspirational sites [names of people involved]
- Set up client extranet, establish communication protocol []
- Create project plan []
- Lead kick off meeting with stakeholders []
Objectives and User Needs
Client identifies interview subjects, schedules stakeholder and user interviews
- Interview X stakeholders (up to 50 min each) []
- Interview up to X users representing target user groups (up to 30 min each) []
- Synthesize and analyze interviews []
- Document findings []
>> Deliverables
Deliverable 1: Strategy Document, defining website objectives, primary and secondary target audiences, user needs, project risks, and project plan.

PHASE 2: REQUIREMENTS
Project Definition
Client provides master asset list, a comprehensive listing of all content anticipated for use on the site; master asset list to include, for each content item: description, content type (i.e. text, image, audio, video, link), published format (i.e. HTML, PDF, FLV, MP4, JPG, etc), URL (if applicable). Client provides initial list of key words and key phrases.
- Clarify and define visual design and branding requirements []
- Clarify and define technical requirements, including hosting, benchmarks []
- Review master asset list, verify content requirements []
- Verify and prioritize functional requirements and feature set []
- Develop SEO strategy, including keyword/phrase identification and recommendations for site optimization on content, layout, directory structure, metadata , and URL structure []
- Document findings []
>> Deliverables
Deliverable 2: Requirements Document, defining visual design and branding requirements, technical requirements, scope of content and content requirements, functional requirements and feature set, and SEO strategy

PHASE 3: STRUCTURE
Client provides actual or sample content, based on master asset list.
- Develop information architecture diagram (2 rounds of revision) []
- Identify up to 8 key pages with unique properties []
- Define interface elements and navigation systems []
- Create annotated paper wireframes for up to 8 key pages (1 round of revision) []
>> Deliverables
Deliverable 3: Architecture diagrams that define content structure and nomenclature; and paper wireframes of up to 8 key pages that identify interface elements and navigation systems.

SCHEDULE

Phase		Start Date	Finish Date
Contract Executed	Persons involved
Background materials delivered
Document review, initiation
Kick off meeting
Stakeholder interviews
User interviews
Synthesis, Analysis
Draft/review/revise Strategy Doc
Deliver Strategy Document